Business Requirements Document (BRD)

Enterprise LLM Quality, Governance,
Compliance & Audit Platform

AI/ML Proof-of-Concept Project | Team AIML

| Document Information | Details |
| --- | --- |
| Project Name | Enterprise LLM Quality, Governance, Compliance & Audit Platform |
| Document Version | v1.0 - POC BRD |
| Last Updated | 03 June 2026 |
| Author(s) | AI/ML POC Team / Lead |
| Source | POC BRD Template and Engineer Proposal |

POC Positioning This document maps the proposed BRD content into the AI/ML Proof-of-Concept BRD template.

Contents

1. Executive Summary

2. Background and Problem Statement

3. Business Objectives and Goals

4. AI/ML Solution Overview and Feasibility

5. Project Scope

6. Key Stakeholders and Roles

7. Data Requirements and Sources

8. Key Deliverables and Requirements

9. Success Criteria and Evaluation Metrics

10. Timeline and Milestones

11. Risks and Mitigation Strategies

12. Assumptions and Dependencies

13. Constraints

14. Ethical and Compliance Considerations

15. Glossary

Appendix A. Review Decision Summary

1. Executive Summary

Central Positioning Existing observability platforms can show how a chatbot responded. This platform determines whether the response was correct, grounded, policy-adherent, compliant, explainable, and capable of achieving the intended business outcome.

This Proof-of-Concept proposes an enterprise LLM quality, governance, compliance and audit platform. The platform is not a chatbot and does not build, host or replace business chatbots. It acts as a reusable evaluator layer for chatbot and LLM application outputs across domains.

The platform extends existing observability investments such as Langfuse and MLflow. It adds domain-aware evaluation, knowledge validation, policy validation, compliance auditing, business outcome analysis, explainable scoring and audit evidence.

The committed POC scope covers Sprint 1-3: trace collection, dataset management, domain intelligence, validation, audit, outcome analysis and scorecards. Sprint 4 is optional and includes human review workflow, dataset versioning, advanced dashboards and optimization.

The intended POC outcome is to prove that business-aware LLM evaluation is feasible and more useful than response-quality scoring alone.

2. Background and Problem Statement

2.1 Business Context

Enterprises are adopting chatbots across customer support, HR, ecommerce, catalog enrichment, banking, insurance, pharma, internal knowledge search and operations. Observability tools record prompts, traces, responses, latency, cost and feedback.

2.2 Problem Statement

There is no standardized, auditable, domain-aware mechanism to evaluate chatbot responses for business correctness, policy adherence, compliance obligations, grounding and outcome achievement.

2.3 Opportunity

The opportunity is to create an internal LLM quality platform using trace observability, domain intelligence, ground-truth validation, policy rules, compliance checks, LLM-as-judge reasoning and business outcome scoring.

2.4 Final Product Positioning

| Not the Target | Agreed Target |
| --- | --- |
| Generic chatbot or generic evaluator. Does not build a chatbot. Does not only score tone or grammar. Does not replace Langfuse or MLflow. Does not become a model training platform. | Enterprise LLM Quality, Governance, Compliance & Audit Platform. Evaluates chatbot outputs across domains. Validates knowledge and policies. Audits compliance and privacy. Scores business outcome. Produces explainable audit evidence. |

Lead Review Conclusion The differentiator is business correctness, not only LLM correctness.

3. Business Objectives and Goals

The POC will validate whether the platform can provide reliable, repeatable and explainable evaluation of chatbot outputs across domains.

| # | Objective | POC Measurement |
| --- | --- | --- |
| 1 | Improve response quality | Quality scores and scorecards are generated for evaluated chatbot responses. |
| 2 | Reduce hallucinations | Hallucination and faithfulness risks are identified in evaluation results. |
| 3 | Validate policy adherence | Policy validation is performed against business rules and workflow constraints. |
| 4 | Audit compliance and privacy requirements | Compliance and sensitive-data checks are performed using configured rules and PII detection. |
| 5 | Measure business outcomes | The platform determines whether the intended business outcome was achieved. |
| 6 | Establish governance and auditability | Each warning or failure includes evidence, source, rule triggered and confidence. |
| 7 | Support multi-domain evaluation | The platform supports domain intelligence through domain packs, configuration and detection. |

4. AI/ML Solution Overview and Feasibility

4.1 Solution Concept

The proposed solution is a reusable platform layer that evaluates chatbot and LLM application outputs using domain intelligence, knowledge validation, policy validation, compliance checks, hybrid evaluation and business outcome scoring.

| Platform Pillar | Capability |
| --- | --- |
| Observability | Traces, prompts, responses, tool calls, cost, and latency. |
| Evaluation | Accuracy, completeness, relevance, hallucination and safety. |
| Domain Intelligence | Domain, intent, expected behavior and evaluation context. |
| Knowledge Validation | FAQs, SOPs, catalogs, knowledge bases and compliance documents. |
| Policy Validation | Business rules, workflow rules, approval rules and escalation policies. |
| Compliance Validation | Privacy, PII, sensitive-data and domain-specific checks. |
| Business Outcome | Issue resolved, product found, policy answered or enrichment completed. |
| Governance | Scorecards, audit reporting and release-readiness summaries. |
| Explainability Evidence | Reason, source, rule triggered, expected vs actual and confidence. |

4.2 High-Level Architecture

| Architecture Flow Chatbot / LLM Application -> Trace Collection & Observability -> Domain Intelligence -> Knowledge Validation -> Policy Validation -> Hybrid Evaluation -> Compliance & Audit -> Explainable Scorecards -> Dashboard & Reports |  |
| --- | --- |
| Evaluation Component | Responsibility |
| Rule-based evaluation | Latency, schema, tool calls, policy and privacy checks. |
| RAG / Grounding evaluation | Knowledge sources, FAQs, SOPs, catalogs and internal knowledge bases. |
| LLM-as-Judge evaluation | Completeness, relevance, reasoning and ambiguity handling. |
| Outcome scoring | Issue resolved, product found, policy answered or enrichment completed. |
| Evidence model | Every warning/failure stores reason, evidence, source reference, rule triggered, expected vs actual behavior and confidence. |

4.3 Why AI/ML and Hybrid Evaluation

The POC uses a hybrid evaluation approach. Deterministic checks are used where rules, schemas, policy violations, privacy signals and tool usage can be validated directly. Retrieval-based methods validate grounding against trusted knowledge sources. LLM-as-judge reasoning is used where completeness, relevance, reasoning quality and ambiguity handling require language understanding.

4.4 Technical Feasibility and Open-Source Stack

| Layer | Recommended Technology | Build / Reuse Decision |
| --- | --- | --- |
| Backend API | Python, FastAPI, Pydantic | Build lightweight platform APIs. |
| Observability | Langfuse | Reuse; do not rebuild trace store. |
| Experiment Tracking | MLflow | Reuse for evaluation runs and metrics. |
| Evaluation | DeepEval, Ragas, DSPy | Reuse frameworks; customize metrics and prompts. |
| Domain & Knowledge | LlamaIndex, Qdrant | Reuse retrieval; build domain packs. |
| Policy Engine | Open Policy Agent (OPA) | Reuse policy engine; build policy mapping. |
| Compliance / PII | Microsoft Presidio | Reuse sensitive-data detection. |
| Storage / Artifacts | PostgreSQL, MinIO | Reuse standard storage components. |
| Dashboard | Streamlit | Build lightweight POC dashboard. |
| LLM Provider | Approved enterprise LLM or local model | Use available provider; limit LLM-as-judge calls. |

Technology Decision Open-source-first implementation; no premium platform dependency is planned for the POC. Premium or managed alternatives are considered only if enterprise constraints cannot be met with the open-source stack.

4.5 Feasibility Considerations

| Feasibility Area | POC View |
| --- | --- |
| Data feasibility | Representative traces, trusted sources, policies and labelled examples drive evaluation quality. Synthetic data may be used where production data cannot be shared. |
| Technical feasibility | The POC reuses mature open-source frameworks for observability, evaluation, retrieval, policy and PII detection, while building domain, outcome, policy and governance glue. |
| Timeline feasibility | Sprint 1-3 are committed at 60 SP / 480 hours. Sprint 4 is optional at 18 SP / 144 hours. |
| Operational feasibility | The POC uses a lightweight dashboard and existing open-source services to reduce platform build effort. |

5. Project Scope

5.1 In Scope

Trace collection

Langfuse and MLflow integration

Basic evaluation dataset manager

Domain Intelligence Layer

Knowledge validation

Policy validation with OPA

Compliance audit with Presidio

Hybrid evaluation engine

Business outcome scoring

Explainable scorecards and dashboard

5.2 Out of Scope

Building or replacing chatbots

Training or fine-tuning foundation models

Production chatbot deployment

Full enterprise SSO, RBAC and multi-tenancy

Production release gates in Sprint 1-3

Full frontend productization

Guaranteed regulatory certification

Premium procurement unless approved later

6. Key Stakeholders and Roles

The approved deck does not specify named stakeholders. Names will be assigned during kickoff. The following roles are required for POC execution and validation.

| Stakeholder Role | Responsibility in POC | Name / Owner |
| --- | --- | --- |
| Project Sponsor | Approves POC objective, scope and success criteria. | TBD |
| Product / Business Lead | Owns business requirements, positioning and prioritization. | TBD |
| Solution Architect | Owns platform architecture and integration decisions. | TBD |
| Engineering Lead | Owns sprint execution, technical delivery and estimates. | TBD |
| AI/ML Engineer | Implements evaluation, domain intelligence and LLM-as-judge components. | TBD |
| Data / Platform Engineer | Supports trace ingestion, storage, Qdrant, PostgreSQL, MinIO and integration setup. | TBD |
| Compliance / Policy SME | Validates policy checks, compliance scenarios and audit interpretation. | TBD |
| Domain SME | Validates domain packs, expected behavior and business outcome definitions. | TBD |
| QA / Validation Owner | Validates test cases, metrics, scorecards and POC acceptance. | TBD |

7. Data Requirements and Sources

The POC requires representative traces, trusted knowledge sources, policies, and labelled examples to evaluate chatbot responses from a business perspective.

| Data Source | Description |
| --- | --- |
| Chatbot traces | User query, response, prompt metadata, tool calls, latency, cost and session information. |
| Golden dataset | Expected behavior, expected policy, expected outcome and labels. |
| FAQs / Knowledge | Approved business answers and reference content. |
| SOPs / Policies | Business rules, approvals, escalation and workflow constraints. |
| Catalog / Structured Data | Product attributes, categories, availability and restrictions. |
| Compliance test data | Synthetic privacy and sensitive-data violation cases. |
| Evaluation results | Scores, evidence, evaluator version, confidence, failures and audit notes. |

7.1 Data Quality and Preparation

Trace logs should include sufficient metadata for evaluating tool usage, latency, cost and session context.

Knowledge and policy sources should be approved business references.

Golden dataset records should include expected behavior, expected policy and expected outcome.

Synthetic data may be used where production data cannot be shared.

Evaluation results should retain score, evidence, evaluator version, confidence and audit notes.

7.2 Data Availability and Access

Dependencies for data availability include sample traces, FAQs, SOPs, policies, compliance scenarios, infrastructure approvals, Langfuse / MLflow access, LLM API or local runtime access and SME validation windows.

8. Key Deliverables and Requirements

8.1 Key Deliverables

| # | Deliverable |
| --- | --- |
| 1 | POC BRD and delivery plan |
| 2 | Trace ingestion service |
| 3 | Evaluation dataset manager |
| 4 | Domain Intelligence Layer |
| 5 | Knowledge Validation Engine |
| 6 | Policy Validation Engine |
| 7 | Compliance Audit Engine |
| 8 | Hybrid Evaluation Engine |
| 9 | Business Outcome Analyzer |
| 10 | Explainable scorecards and dashboard |
| 11 | POC report and recommendations |

8.2 Functional Requirements

Ingest chatbot traces.

Support configurable domain packs.

Validate against trusted knowledge.

Run policy checks with OPA.

Run compliance and privacy checks.

Support hybrid evaluation.

Integrate with Langfuse and MLflow.

Provide dashboard and batch evaluation.

8.3 Unified Explainable Scorecard

| Scorecard Dimension | Expected Output |
| --- | --- |
| Accuracy | 0-100 |
| Completeness | 0-100 |
| Hallucination / Faithfulness | Risk / Score |
| Policy Score | Pass / Warning / Fail |
| Compliance Score | Pass / Warning / Fail |
| Tool Usage | Correct / Incorrect |
| Business Outcome | Achieved / Not Achieved |
| Evidence Required | Reason ¦ Evidence ¦ Source ¦ Rule Triggered ¦ Expected vs Actual ¦ Confidence |

8.4 Non-Functional Expectations for POC

Use open-source-first implementation with no premium platform dependency planned for the POC.

Limit LLM-as-judge calls through hybrid evaluation to manage evaluation cost and latency.

Preserve audit evidence for warnings and failures.

Use a lightweight POC dashboard rather than full frontend productization.

Maintain POC boundaries: no production chatbot deployment and no guaranteed regulatory certification.

9. Success Criteria and Evaluation Metrics

The POC succeeds when it can ingest traces, produce scorecards, detect quality and governance failures, and provide explainable audit evidence.

| Metric | Target |
| --- | --- |
| Trace ingestion coverage | 100% |
| Scorecard generation | 100% |
| Policy violation detection | >=85% |
| Compliance / PII detection | >=90% |
| Knowledge grounding | >=85% |
| Hallucination risk detection | >=80% |
| Domain / expected behavior alignment | >=85% |
| Business outcome scoring coverage | 100% |
| Explainability coverage | 100% |
| Manual review effort reduction | 40-50% |

9.1 Evaluation Plan

The platform will evaluate representative chatbot traces using the configured domain pack, trusted knowledge sources, policy rules, compliance checks and hybrid evaluation. Each evaluated case must produce a unified scorecard and explainability evidence. Results will be reviewed through the dashboard and POC report.

10. Timeline and Milestones

| Effort Basis 1 Story Point (SP) = 8 engineering hours. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint | Workstream | SP | Hours | Deliverables |
| Sprint 1 | Foundation | 20 | 160 | FastAPI, PostgreSQL, MinIO, Langfuse, MLflow, trace collection, dataset manager, basic dashboard. |
| Sprint 2 | Evaluation Intelligence | 20 | 160 | Domain intelligence, intent / expected behavior, knowledge validation, ground-truth validation, DeepEval / Ragas integration. |
| Sprint 3 | Governance & Compliance | 20 | 160 | Policy validation, compliance audit, Presidio integration, business outcome analyzer, explainable scorecards. |
| Sprint 4 | Optional Enhancements | 18 | 144 | Human review workflow, dataset versioning, advanced dashboards, reporting, optimization, additional hardening. |

| Scope Group | SP | Hours | Status |
| --- | --- | --- | --- |
| Sprint 1-3 | 60 | 480 | Committed POC scope |
| Sprint 4 | 18 | 144 | Optional / stretch scope |

Sprint 4 Decision Human review workflow and dataset versioning remain optional / to be decided later.

10.1 Future Roadmap

| Phase | Future Capability |
| --- | --- |
| Phase 2 | Human review workflow, dataset versioning, benchmark management. |
| Phase 3 | Release gates, regression testing, approval workflows. |
| Phase 4 | Multi-tenant platform, RBAC / SSO, enterprise SaaS capabilities. |

Future enhancements are not committed in the POC estimate.

11. Risks and Mitigation Strategies

| Risk | Potential Impact | Mitigation |
| --- | --- | --- |
| Data quality | Poor trace or reference quality may reduce evaluation reliability. | Use golden datasets and trusted knowledge sources. |
| Policy ambiguity | Evaluator may produce inconsistent policy results. | Maintain policy repositories and SME validation. |
| Domain onboarding complexity | New domains may require configuration effort. | Use domain packs and iterative calibration. |
| Evaluator drift | Evaluation behavior may change across prompts or models. | Track evaluator versions and calibration results. |
| Compliance interpretation | Compliance outcomes may require expert review. | Use compliance scenarios and SME validation. |
| Integration complexity | Langfuse, MLflow, storage or LLM integration may delay delivery. | Keep integration scope lightweight for POC. |
| LLM cost/access | LLM-as-judge calls may affect cost or availability. | Limit LLM-as-judge calls and use hybrid evaluation. |
| Stakeholder availability | SME validation delays may affect acceptance. | Plan SME validation windows. |
| Scope creep | POC can expand into productization prematurely. | Maintain committed Sprint 1-3 scope and keep Sprint 4 optional. |

12. Assumptions and Dependencies

12.1 Assumptions

The POC evaluates chatbot outputs.

The implementation follows an open-source-first stack.

1 SP = 8 engineering hours.

Sprint 1-3 are committed.

Sprint 4 is optional / stretch.

At least one domain pack will be available.

SME validation will be available.

LLM access is confirmed.

12.2 Dependencies

Sample traces.

FAQs, SOPs and policies.

Compliance scenarios.

Infrastructure approvals.

Langfuse / MLflow access.

LLM API or local runtime.

SME validation windows.

13. Constraints

| Constraint | Description / Impact |
| --- | --- |
| POC boundary | The POC evaluates chatbot outputs; it does not build or deploy chatbots. |
| Open-source-first | No premium platform dependency is planned for the POC. |
| Effort model | 1 SP = 8 engineering hours. |
| Committed scope | Sprint 1-3 are committed at 60 SP / 480 hours. |
| Optional scope | Sprint 4 is optional at 18 SP / 144 hours. |
| Enterprise features deferred | Full SSO, RBAC, multi-tenancy and production release gates are out of scope for Sprint 1-3. |
| Regulatory boundary | The POC is not a guaranteed regulatory certification. |
| Premium procurement | Premium procurement is excluded unless approved later. |

14. Ethical and Compliance Considerations

The POC includes responsible AI, privacy, explainability, governance and auditability considerations.

| Consideration | POC Treatment |
| --- | --- |
| Data privacy | Support privacy regulations and sensitive-data handling through compliance and PII checks. |
| Bias and fairness | Include bias awareness and human oversight in the evaluation process. |
| Transparency and explainability | Every warning or failure must include reason, evidence, source, rule triggered, expected vs actual and confidence. |
| Compliance requirements | Validate compliance scenarios and privacy checks within the POC boundary. |
| Ethical use | The platform supports human decision-making and governance; it is not positioned as autonomous regulatory certification. |
| Auditability | Evaluation outputs retain evidence and traceable policy enforcement for audit reporting. |

15. Glossary

| Term | Definition |
| --- | --- |
| AI/ML | Artificial Intelligence / Machine Learning. |
| BRD | Business Requirements Document. |
| POC | Proof of Concept. |
| LLM | Large Language Model. |
| Observability | Trace, prompt, response, latency, cost and feedback tracking. |
| Domain Intelligence | Domain, intent, expected behavior and evaluation context understanding. |
| Golden Dataset | Curated examples with expected behavior, expected policy, expected outcome and labels. |
| RAG | Retrieval-Augmented Generation / grounding against trusted sources. |
| OPA | Open Policy Agent used for policy rule validation. |
| Presidio | Microsoft Presidio used for sensitive-data and PII detection. |
| DeepEval | Open-source evaluation framework for LLM applications. |
| Ragas | Evaluation framework for retrieval and grounding quality. |
| DSPy | Framework for optimizing LLM programs and judge prompts. |
| Scorecard | Unified evaluation output containing quality, policy, compliance, tool, outcome and evidence fields. |
| Business Outcome | The intended business success signal, such as issue resolved, product found, policy answered or enrichment completed. |

Appendix A. Lead Review Decision Summary

| Decision Area | Final Agreement |
| --- | --- |
| Product positioning | Enterprise LLM Quality, Governance, Compliance & Audit Platform. |
| Core differentiator | Business correctness, policy adherence, compliance audit, outcome validation and explainable evidence. |
| Domain approach | Domain Intelligence Layer with configuration and detection. |
| Evaluation approach | Hybrid evaluation: rules, retrieval/RAG, LLM-as-judge and outcome scoring. |
| Build vs reuse | Reuse open-source frameworks; build domain / outcome / policy / governance glue. |
| Committed scope | Sprint 1-3: 60 SP / 480 hours. |
| Optional scope | Sprint 4: 18 SP / 144 hours; human review and dataset versioning optional. |
| Future roadmap | Release gates, regression testing, approvals, multi-tenancy, RBAC / SSO and analytics. |